LIBRARY MANAGEMENT SYSTEM

Student names :

YOUSEF AL-NAHAM

Emad AlAREEFI

Statement of work                                                                                                         prepared: 7/12/15

ـــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ

Project name:                                                                  Library management system

Project manager:                                                            Yousef Al-Naham , Emad Alareefi

Customer:                                                                        University of science and technology

Project Start/End (projected):                                      8/12/15 -3/2/16

Development Staff Estimates (man-mouths):

Programmers:                     2.0

Jr. Analysts:                         1.5

Sr. Analysts:                         0.3

Supervisors:                         0.1

Consultants:                        0.0

Librarian:                              0.1

-------------------------

TOTAL:                                 4.0

Project Description

ـــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ

Goal

This project will reduce human made errors and increase the efficiency. Manage and control all the       processes that take place in the library. Order and add, delete and archive books and to facilitate and   control the process of borrowing in the library.

Objective

- Facilitate the process of borrowing and develop it to the electronic system.

- Get rid of the manual system in the regular library in order to provide access to the resources at any time.

- Fast access to database .

- Less errors.

Phases of work

In Analyze:

First, gather all the information elements required for the system and then analyze and study the system and put the items that related to each other in separate tables.

Second, Drawing the Entity Relationship Diagram (ERD)for the elements and identify relationships between entities.

Third, Suggestion types and forms of reports and statements that are supposed to get them in order to assist in the processes and procedures for follow-up and analysis, study and planning.

In Design:

First, take all the elements, requirements, tables and charts that have been analyzed inthe previous phase and used it to design the database.

Second, design all the views.

In Implementation:

After the completion of the process of analysis and design, we will do some system tests to ensure the effectiveness of the system and conduct some tests for detects the errors.

Outline of a Baseline Project Plan

BASELINE PROJECT PLAN REPORT ــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ 1.0 INTRODUCTION The project titled Library Management System is Library management software for monitoring and controlling the transactions in a library. The project “Library Management System mainly focuses on basic operations ,in the library like adding new member, new books, and updating new information searching books and members and facility to borrow and return books . “Library Management System” is designed to help users maintain and organize library. Our software is easy to use for both beginners and advanced users.It features an attractive user interface, combined with strong searching Insertion and reporting capabilities. The report generation facility of library system helps to get a good idea of which are the books borrowed by the members, makes users possible to generate reports’ hard copy. ـــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ 2.0 System description Library Management system is an automated Library Management System. Through our software user can add members, add books, search members, search books, update information, edit information, borrow and return books in quick time. The system has the following advantages. Ø User friendly interface. Ø Fast access to database . Ø Less errors. Ø More Storage Capacity. Ø Search facility . Ø Quick transaction. ــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ 3.0 Feasibility assessment 4.0 Management issues The team consists two people the first one is the project manager does all the administrative operations of the project and process analysis. And the second one responsible of design the database interfaces of the system. Plan communication between the project manager and the team are through meetings to make reports to know the status of the progress of the project.

Statement of project scope

Prepared by: Yousef al-naham Statement of project scope Date: December 7,2015 ــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ General Project Information Project Name: Library management system Sponsor: Yousef Al-Naham Project Manager: Yousef Al-Naham , Emad Alareefi ـــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ Problem/Opportunity Statement: Many library systems are operated manually by group of people. In such situations many people involved in the process of managing the library such a way that to keep records regarding the books & students borrowers, check the books manually. all these things have to be carried out manually and if the library is large in content handling is also a problem. On the other hand keeping large amount of maintenance workers may cost a lot & it will not be efficient for a library. Manual record keeping is also not a reliable method as people tend to forget things. On the borrower’s point of view, in manual system borrower can’t find a book exactly at once as they are not ordered well. Sometimes user might be searching for a book that is not available in the library in such situations people get annoyed or depressed. Therefore there should be a reliable way to manage the library system ــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ Project Objectives: Facilitate the process of borrowing and develop it to the electronic system.Get rid of the manual system in the regular library in order to provide access to the resources at any time.Fast access to database . Less errors. ـــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ Project Description: Library Management system is an automated Library Management System. Through our software user can add members, add books, search members, search books, update information, edit information, borrow and return books in quick time. The system has the following advantages. User friendly interface. Fast access to database . Less errors. More Storage Capacity. Search facility . Quick transaction ــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ Business Benefits: Reduced man-power requirements Improved Customer Service ـــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ Project Deliverables: Library management system analysis and design Library management system program Library management documentation ــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــــ Estimated Project Duration: 2 months